ARMENIA: Water and Irrigation Services Enhancement Program/Project

TERMS OF REFERENCE

| Position Title: | Rural Water Supply and Sanitation Engineer |
| --- | --- |
| Project name: | Armenia - Water and Irrigation Services Enhancement (WISE) Program – Phase 1 Project (P508124) |
| Implementation agency: | Project Implementation Team (PIT) of Water Committee (WC) of Ministry of Territorial Administration and Infrastructures (MTAI) of the Republic of Armenia (RA) |
| Duration of Assignment։ | 6 years, subject to satisfactory performance |

- BACKGROUND

The Government of Armenia (GOA) is implementing the Multi-phase (MPA) WISE program/project with financial assistance from the World Bank (WB),  French Development Agency (AFD), and European Union (EU) The Program Development Objective (PrDO is to provide access to improved irrigation services and safely managed rural WSS services in selected areas of Armenia while the Project Development Objective (PDO) of the first phase of the WISE project is to provide improved access to efficient and financially sustainable irrigation and safely managed rural water supply services in selected areas of Armenia.  The Program aims to improve water security outcomes in Armenia by a) modernizing selected irrigation systems, b) improving rural water supply in selected villages and marzes, and c) improving the institutional, financial, and environmental sustainability of water service delivery in Armenia.

The first phase of the WISE project consists of the following components:

Component 1: Water Sector Reform and Institutional Strengthening

Subcomponent 1.1: Strengthening national water resources policy and planning

Subcomponent 1.2: Improving irrigation sector management and service delivery

Component 2. Rural Water Supply and Sanitation Enhancement

Component 2 will focus on providing improved access to safely managed rural water supply services in selected areas of Armenia to enhance climate resilience against drought, floods, and extreme heat. It will do so by improving the regulatory framework and institutional capacity to advance sector reform and promote sustainable service delivery, duly accounting for current and expected climate change impacts. Furthermore, it will support the GoA in improving access to safely managed water supply in unserved rural settlements through the rehabilitation and construction of water supply infrastructure that will incorporate engineering design principles from the World Bank Resilient Water Infrastructure Brief. This will be in conjunction with establishing inclusive water supply service provision, with the participation of women during the planning, implementation, and operating processes through consultations, focus groups, and other means. Phase 1 will not address sanitation infrastructure, which will only be considered in Phase 2 of the Program. This component will include consultations with all affected settlement/community members to highlight the role communities play in WSS planning and service delivery and will enhance accountable and transparent WSS service delivery.

Subcomponent 2.1. Institutional strengthening, capacity building, and regulatory reform.

This subcomponent will support activities at the national, marz, and local levels to build institutional capacity for delivering RWSS services and expanding coverage in anticipation of climate change-related droughts, floods, and extreme heat. WSS data, such as financial sustainability and service quality, are extremely limited. These issues will be addressed by (a) collecting RWSS baseline information in all marzes; (b) preparing a service enhancement and implementation roadmap for unserved areas, including improvements to institutional arrangements and the enabling environment; (c) developing a framework for sector-wide monitoring of WSS indicators; (d) implementing monitoring and control tools within the WC to enhance sector oversight; (e) providing TA to improve water services and raise community members satisfaction; (f) undertaking sociocultural and gender assessments to see how these are addressed in national policies, strategies, and programs; (g) developing a capacity-building strategy to strengthen RWSS planning, implementation, and management; (h) designing and delivering a learning and Information, Education and Communications (IEC) program; (i) developing a national catalogue of rural sanitation technologies and WSS service delivery models, including assessment of private sector options for future application; (j) developing an RWSS assessment and investment plan for unserved areas of all marzes, aligned with prioritization criteria agreed with the GoA; (k) developing a RWSS roadmap for unserved areas, including institutional improvements and private sector options; (l) supporting regulatory adjustments to improve financial sustainability of WSS services; and (m) providing TA with regards to ongoing and potential PPP arrangements. The IEC program will include training activities for (a) RWSS system planning, design, construction, and management; (b) system O&M arrangements for sustainable RWSS service delivery; (c) procurement procedures and practices; (d) financial accounting and reporting; and (e) RWSS system M&E.

Subcomponent 2.2. Feasibility Studies and Infrastructure Investments

This subcomponent will support undertaking feasibility studies to prepare and structure RWSS investments that will withstand climate change, exacerbated droughts, floods, and extreme heat. Feasibility studies and detailed engineering designs will be developed for the highest-priority investments for implementation under both Phases 1 and 2 of the multi-phase programmatic approach (MPA). Based on the investment plan’s prioritization, this subcomponent will implement ‘no-regret’ infrastructure and service improvements in the highest-priority unserved settlements, selected using technical, economic, sociopolitical, and institutional criteria agreed with the GoA. Infrastructure investments will include construction of water networks—minor additions or alterations to existing schemes—such as household connections (and to schools and healthcare facilities, where needed), metering, and necessary water treatment systems, all incorporating climate-resilient engineering principles.

Component 3. Modernizing Irrigation Infrastructure & System Management

Subcomponent 3.1: Modernizing Climate Resilient Irrigation Infrastructure & System Management

Subcomponent 3.2: Introduction of Supervisory Control and Data Acquisition (SCADA)

Component 4: Project Management

- OBJECTIVE OF THE ASSIGNMENT

The Rural Water Supply and Sanitation (RWSS) Engineer will provide technical expertise and professional support for the planning, design, and implementation of activities under Component 2 of the WISE Project – Rural Water Supply and Sanitation Enhancement. The objective of this assignment is to ensure that all feasibility studies, infrastructure designs, and investments in rural water supply are technically sound, climate-resilient, sustainable, and aligned with international good practices and the WB’s Resilient Water Infrastructure principles. The RWSS Engineer will contribute to institutional strengthening, sector reform, and community engagement processes to ensure improved, inclusive, and sustainable access to safely managed rural water supply services.

- Overall Responsibilities

The RWSS Engineer will be responsible for:

- Closely coordinating with selected international/local consultants hired under Component 2 of the WISE project.

- Providing technical expertise in the preparation, review, and evaluation of feasibility studies, engineering designs, and technical documentation for rural water supply systems in priority unserved settlements.

- Ensuring that all infrastructure investments incorporate climate-resilient design principles and comply with relevant environmental, social, and safety standards.

- Supporting the development of the RWSS investment plan and prioritization framework by providing technical inputs and advising on engineering, operational, and sustainability considerations.

- Lead the preparation of Terms of Reference (ToR) for consultancy services related to rural water supply and sanitation design, construction, and supervision, and any other services and consultancies required under Component 2.

- Participating in the review and quality assurance of technical reports, designs, and cost estimates prepared by consultants, ensuring compliance with the WB guidelines.

- Contributing to sector-wide assessments and capacity-building activities, including technical input to the national RWSS roadmap, service enhancement plans, and development of monitoring and evaluation tools.

- Supporting stakeholder consultations, including with local communities, marz authorities, and service providers, ensuring that gender and social inclusion dimensions are integrated in planning and design, in consultation with the social, gender and stakeholder outreach specialists.

- Coordinating with the WC and with the project’s procurement, financial, and environmental/social specialists to ensure effective integration of technical requirements in procurement documents, contracts, and implementation schedules.

- Providing technical oversight during construction and rehabilitation works, including site inspections, verification of progress, and identification and resolution of technical challenges.

- Advising on O&M (operation and maintenance) arrangements for the sustainability of RWSS investments, including training and technical guidance for local service providers.

- Contributing to the reporting obligations of the Project, including preparation of technical notes, inputs to progress reports, and responses to WB/AFD missions and reviews.

- Qualifications and requirements

- At least university degree in Water Supply and Sanitation Engineering, Civil Engineering, Environmental Engineering or a related field.

- Minimum of 5 years of relevant professional experience rural water supply and sanitation systems.

- Professional experience in design and implementation supervision, as well as  management of rural water supply and sanitation systems;

- Experience in engineering design and implementation of water supply systems, including network distribution, treatment, metering, and overall system efficiency.

- Experience with feasibility studies, cost estimation, and technical review of contracts and tender documents.

- Proficiency in engineering design and planning software (e.g., AutoCAD, Civil 3D, or equivalent).

Skills to be considered as an asset are as follows:

- Familiarity with climate-resilient engineering principles and sustainable service delivery models

- Knowledge of environmental, health, and safety standards applicable to RWSS projects is advantageous.

- Strong analytical, problem-solving, and communication skills.

- Ability to coordinate with multi-disciplinary teams and facilitate dialogue with communities and stakeholders.

- Experience in donor-funded infrastructure projects (preferably World Bank or other IFIs) is highly desirable.

Language skills

- Fluency in Armenian; knowledge of English will be considered an advantage.

- Institutional Arrangements and reporting

The WISE RWSS Engineer’s services will be acquired under a Consulting Services Contract for the term of the Assignment. The position is full-time and based in Yerevan, with travel to project sites as needed.

The WISE RWSS Engineer will report to the WISE Component 2 Coordinator  and the WISE Program Manager/Deputy Program Manager.