Brief Terms of Reference (ToR) for

Integrated Operatorship Services for Armenia’s Universal Health Insurance (UHI) System

The Ministry of Health of Armenia is preparing a phased introduction of a Universal Health Insurance (UHI) system operating on a single payer model through a state UHI Fund.

An independent assessment and consultancy on Armenia’s digital readiness for UHI was commissioned by the Asian Development Bank (ADB) and conducted by KPMG Singapore in 2023-2024 as part of ADB’s regional technical assistance project “Using Digital Technology to Improve National Health Financing.” The assessment provided the Ministry of Health with an external, evidence-based evaluation of Armenia’s current systems, primarily the ARMED United Information System of Electronic Healthcare, and identified critical digital gaps for UHI implementation. KPMG’s analysis mapped existing processes against an international UHI Digital Capability Framework, covering beneficiary registration, premium collection, claims management, and provider integration, and recommended a phased roadmap for building an interoperable, digital-first insurance ecosystem. The consultancy’s recommendations emphasized creating a unified beneficiary registry, a data orchestration and integration layer through the Government Interoperability Platform, which is defined as the X-Road platform according to the Public Information Law, across state systems such as State Revenue Committee, and Treasury systems, and adopting AI-enabled claims automation and analytics to ensure efficiency, transparency, and scalability of the future UHI Fund.

The subject of the purchase of this tender is operatorship services to set-up and manage a digital-first health insurance system integrating UHI and digital/AI-first preventive services. Core operational and infrastructure needs include:

- Beneficiary/Insurance package administration;

- Preventative and personalized digital health services;

- Beneficiary digital support services;

- Actuarial pricing and forecasting;

- Underwriting, claim and fraud management;

- Proprietary technology and digital tools for core operational pillars (including underwriting, claim and fraud management, member portals and support services) to be integrated with existing national systems.

With regard to data exchange and interoperability, three major categories are to be considered via the Government Interoperability Platform:

- Interoperability with other Government systems for beneficiary management

- Integration with ARMED United Information System of Electronic Healthcare for provider information, access to electronic health records, claim management, care coordination and protocols, and other relevant information exchange;

- Integration with the UHI Fund and/or State Revenue Committee for premium calculation, reimbursement information, collection and reporting, risk management and benefit package recommendations, health, actuary and claim data analytics and reporting.

As part of this project, the setup and delivery of the Integrated Operatorship Services for Armenia’s UHI System will be undertaken, with the aim of achieving the following objectives:

- Insurance package & beneficiary administration: The Contractor should maintain a comprehensive Beneficiary Register and Insurance Package Administration System to manage population coverage, certificates, and benefit eligibility in real time.

- Actuarial Pricing and Forecasting: The Contractor should establish an actuarial engine to support periodic benefit-package review, cost forecasting, and contribution rate modelling. The Contractor should produce periodic financial and risk reports to inform the UHI Fund’s policy decisions on benefit scope and sustainability.

- Pre-Approval and Claims Administration: The Contractor should deploy a data-driven, AI-enabled claims and pre-authorization system ensuring “straight-through processing (STP)” for standard cases and clear audit trails for manual ones. The Contractor should apply validated automated fraud-detection algorithms to improve efficiency and reduce losses, targeted performance benchmarks for claim turnaround time and auto-adjudication rates as defined in the Service Level Agreement (SLA).

- Digital Front-End Services: The Contractor should introduce a Beneficiary Portal and Mobile Application which will include but not limited the provision of e-card access, coverage information, pre-approval and claims status, notifications, and preventive-care content. The solution should comply with the UX/UI design Henaket standards.

- EsEm Integration: The Contractor should deliver digital services integrated with the national digital identification platform EsEm.

- Customer Service and Grievance Management: The Contractor should establish a multi-channel customer support system (chat, call center, email, in-app chatbot) for beneficiaries.

- Change Management: The Contractor should introduce a Knowledge Base and Training Program for UHI Fund’s and other relevant staff to ensure smooth adoption of new processes.

- Business Intelligence and Reporting: The Contractor should develop a Business Intelligence and Reporting Framework covering operational, financial, and public health indicators. The Contractor should deliver customized dashboards for the Ministry of Health, UHI Fund, and other relevant Government stakeholders, supporting decision-making, fraud analytics, and budget monitoring. The Contractor should provide data exports and regular performance reports as defined in the contract.

- Source Code and Accessibility: The Contractor shall deliver full source code transparency for all UHI system components, including application, integration, and infrastructure layers.

- Integration and Data Orchestration Layer:

(i) The Contractor should build and operate a secure Integration and Data Orchestration Layer to connect the UHI platform with national systems.

  - Data Integration: Facilitate the integration of data from various sources, including front-office applications, databases, and external sources, creating a comprehensive dataset. The data integration must be aligned with single source of truth and once only policy according to the Public Information Law.

  - Interoperability: Enable interoperability between different systems within the health insurance ecosystem, translating and transforming data formats and structures to ensure compatibility between front-office applications and backend systems.

  - Real-time Data Flow: Support real-time data flow to provide up-to-date information to both front-end and back-end systems.

  - Workflow Automation: Automate data-driven workflows and processes for efficient membership management, reducing manual interventions and ensuring consistency.

  - Data Quality Management: Ensure the accuracy, completeness, and integrity of data across the ecosystem implementing data validation, cleansing, and enrichment processes to maintain high data quality standards.

  - Security and Access Control: Enforce data security measures and access controls to protect sensitive health information, such as authentication, authorization, and encryption mechanisms to secure data during transit and storage.

  - Scalability: Support scalability to handle a growing volume of data and user interactions.

  - Error Handling and Logging: Identify and resolve data integration errors promptly, ensuring logs errors, provides alerts, and mechanisms for retrying or rerouting data in case of failures.

  - Compliance with Standards: Help ensure adherence to data standards and compliance with healthcare regulations.

(ii) The Contractor should ensure real-time data exchange, standard APIs (REST/HL7 FHIR), and compliance with the Government Interoperability Platform requirements.

(iii) The Contractor should maintain data governance and security controls aligned with ISO 27001 and ISO 38505, as well as national cybersecurity regulations.

The Contractor must show evidence of having a representative office or a branch in the Republic of Armenia or certify that it will establish one in case.