GOVERNMENT OF THE REPUBLIC OF ARMENIA

DECISION

No 186-N of 8 February 2024

ON MAKING AMENDMENTS TO THE DECISION OF THE GOVERNMENT 
OF THE REPUBLIC OF ARMENIA NO 526-N OF 4 MAY 2017, AS WELL AS ESTABLISHING THE SPECIFICS OF ORGANISING THE PROCUREMENT PROCESS

Being guided by point 3 of part 1 and part 3 of Article 33 and part 1 of Article 34 of the Law of the Republic of Armenia “On regulatory legal acts”, the Government of the Republic of Armenia hereby decides:

1.	To make the following amendments to the Decision of the Government of the Republic of Armenia “On approving the procedure for organisation of the procurement process and repealing the Decision of the Government of the Republic of Armenia No 168-N of 10 February 2011” N 526-N of 4 May 2017։

(1)	sub-point 3 of point 32 of the Annex to the Decision shall read as follows:

“(3)	In case of procurement of construction projects, the bidder:

- shall not submit a filled in bill of quantities and estimate, and when being declared as a selected bidder, the payments for the acts of completion within the framework of the contract being concluded shall be made in accordance with the bill of quantities and estimates attached to the invitation, by the following formula:

SP=BP/EPxCV, where:

(1)	BP is the price proposed by the selected bidder;

(2)	EP is the estimated price of the construction project published in the invitation;

(3)	CV is the volume of work submitted by the given act of completion, in monetary terms;

(4)	SP is the sum paid for the works prescribed by the estimate.

b.	shall submit, along with the project documentation attached to the invitation, which forms an integral part of the contract to be concluded, a written confirmation, approved thereby, on the obligation to install materials and (or) devices and equipment complying with the established technical specifications and guarantee conditions, by priorly reaching agreement on their technical specifications, trademarks, trade names, marks, and warranty periods with the contracting authority. The confirmation mentioned in this paragraph shall be approved also in a separate Annex to the contract to be concluded.”.

(2)	paragraph (a) of sub-point 10 of point 33 of the Annex to the Decision shall read as follows:

“a.	draw up the technical specifications of the materials and (or) devices and equipment used for implementation of the construction project, in accordance with the requirements of Article 13 of the Law and the requirements provided for by point 22 of this Procedure,”.

2.	Establish that the deadline for elimination of inconsistencies detected by the Evaluation Commission in relation to the requirements of the invitation as a result of the evaluation of bids submitted within the scope of the procurement process organised by the Urban Development Committee of the Republic of Armenia under Codes HQK-HBMAShDzB-23/13 and HQK-HBMAShDzB-23/17, shall be set for five (5) working days from entry into force of this Decision.

3.	This Decision shall enter into force on the day following its official promulgation.

| Prime Minister of the Republic of Armenia | N. Pashinyan |
| --- | --- |
| Yerevan |  |

|  | 8 February 2024 CERTIFIED BY ELECTRONIC SIGNATURE |
| --- | --- |

Date of official promulgation: 8 February 2024.